# Tan90 ERP MVP Implementation Plan and Specification

Executive Summary: This document defines the scope, design, and deliverables for a Tan90 ERP Minimum Viable Product (MVP). It covers all major modules (Master Data & Configuration; Procurement & Vendor; Vendor Portal; Gate Entry/Inward/GRN; Quality Management & Compliance; Inventory & Warehouse; BOM/Recipe/Costing; Production Planning & MRP; Work Order & Job Card; PCM Batch Production Lifecycle; Machine Monitoring & Blast Freezer; Wastage/Scrap/Rework/CAPA; Finished Goods & Traceability; Sales/Customer Management; Dispatch/Logistics/POD/Freight; Finance/Payables/Costing/Settlements), their workflows, UI requirements, data models, APIs, and acceptance criteria. The plan recommends using standard RESTful APIs (resourceful routes, versioning) with modern security (OAuth2/Sanctum)【1†L128-L136】【5†L119-L127】. The frontend will be a PWA (progressive web app) supporting offline use【9†L259-L268】【9†L277-L284】, role-based access, audit trails, maker-checker flows, CSV import/export, and placeholders for domain specifics (e.g. E-way bills). Deliverables include a single ZIP package of the static frontend demo, seed data, and documentation. An implementation roadmap (Gantt chart) is provided.

“Good APIs are about giving clients a contract they can trust: stable URLs, predictable payloads, useful status codes, clear authentication…”【1†L81-L89】. Using RESTful design (nouns, resource routes) and Laravel form-request validation is recommended【1†L128-L136】【1†L163-L172】. For authentication, Laravel Sanctum suits internal SPAs, while Passport (OAuth2) is for complex multi-client scenarios【5†L119-L127】【5†L132-L139】.

## Overall Deliverables & Packaging

- ZIP Contents & Structure: The ZIP will contain a self-contained frontend app. Key folders: public/ (HTML/CSS/JS), api/ (stub or documentation for endpoints), assets/, and a seed-data/ folder with JSON data. Each module’s pages and components are under logical subfolders (e.g. modules/master-data/).

- Single Static Server: The frontend is built to run on a static HTTP server (e.g. python -m http.server). A README.md will provide setup instructions. Example:

- cd tan90-demo
python -m http.server 8000
# Open http://127.0.0.1:8000/login.html

- Login Pages: Separate login pages per role (admin, manager, user, vendor, etc.), with a “Direct Demo Login” shortcut. Roles map to module access.

- Packaging Checklist: Ensure all modules’ HTML/CSS/JS are included; all seed data (JSON/CSV) for tables; assets (icons, manifest.json, service worker, offline shell HTML); test accounts; documentation (API spec, ER diagram); no broken links. Verify PWA manifest and Service Worker are configured for offline cache【9†L259-L268】.

- Build/Run Instructions: Documented in README.md. Emphasise that no build step is needed (pure HTML/JS), and a simple static server suffices. (For Laravel conversion later, see docs/CODEX_LARAVEL_IMPLEMENTATION_PROMPT.md in the ZIP.)

## Phased Implementation Roadmap

The MVP is delivered in phases, grouping related modules. Each phase lasts 2–3 months (approx) and runs sequentially. Major tasks and estimated durations are shown in the Gantt chart below.

Fig: Implementation roadmap (Gantt chart) by quarter. Each module’s development is followed by testing and integration. Core modules (Phase 1) lay the foundation (data, APIs, auth); Phase 2 adds production planning and execution; Phase 3 covers sales, logistics, finance and advanced features (machine monitoring, CAPA). End-to-end testing and training conclude the cycle.

## Data Model (Entity Relationships)

The ERP’s data model spans procurement, manufacturing, inventory, and sales. A high-level entity-relationship diagram for key objects is shown below. (This is a simplified view; additional entities and links exist per module.)

Fig: Simplified ER diagram of core entities. For example, a Purchase Order (PO) has many PO Items (lines) and is linked to a Vendor, Invoice and Goods Receipt Note (GRN). A Work Order produces Batches and has Job Cards; each Batch can have QC Samples. A Sales Order has line items and is fulfilled by Shipments. An immutable Stock Ledger records all Stock movements for each Stock Item.

This relational design uses standard primary keys and foreign keys. All lookup data (countries, currencies, etc.) are in master tables. Entities follow REST naming conventions (e.g. /api/v1/purchase-orders, /api/v1/stock-ledger).

## Module Specifications

Each module below is described with its purpose, key flows, UI components, data entities, API endpoints, acceptance criteria and development estimates.

### 1. Master Data & Configuration

- Purpose & Flows: This foundational module manages core reference data and system setup. Users (admins/Master Data managers) define legal entities, organizational units, locations, warehouses, UOMs, item categories, products (SKUs), vendors, customers, user roles, permissions, number series, notification templates, etc. Key flows include creating/editing masters, bulk import (CSV), archival/restoration, and approval workflows for sensitive changes (maker-checker). It also includes system settings (GST rates, SMTP config, API keys) and audit logs.

- Security: Role-based access control (only Admins or Master Data Manager roles can edit masters). Audit trails record every change in masters (write-once, cryptographically linked)【11†L124-L133】.

- Offline/PWA: Master data is cached for offline browse. Edits sync when back online.

- Key Workflow: A user creates a master record (e.g. new Product). An approver reviews and approves/rejects it. Approved records become visible to all dependent modules.

| Pages & Components | Description |
| --- | --- |
| Legal Entities (list/detail) | List all legal entities; add/edit forms. |
| Business Units, Plants, Locations | Similar lists for organizational hierarchy. |
| UOMs & Item Categories | Manage units-of-measure, item category hierarchies. |
| Products/SKUs (Master) | List of products with attributes (HSN, packaging, images). |
| Vendors & Contacts | Vendor directory and vendor-person contacts. |
| Customers | Customer list and contacts. |
| Roles & Permissions | Role management, permission matrix (CRUD rights). |
| Number Series | Setup numbering format for documents. |
| Notification Templates | Define email/SMS templates for approvals, alerts. |
| API Connections | Configure external API endpoints (GST, shipping, ERP). |
| Data Quality Center | Dashboards for missing master data, duplicates. |

| Data Entity | Key Fields |
| --- | --- |
| LegalEntity | id, name, country, reg_no |
| BusinessUnit | id, name, legal_entity_id |
| Plant | id, name, business_unit_id, location_id |
| Location | id, name, address, gst_code |
| ItemCategory | id, name, parent_id |
| Product (SKU) | id, name, category_id, unit_id, hsn_code, gst_rate |
| UnitOfMeasure (UOM) | id, name, type (base/alt), conversion_factor |
| Vendor | id, name, gst_no, address, risk_rating |
| VendorContact | id, vendor_id, name, phone, email |
| Customer | id, name, gst_no, address |
| User | id, name, email, role_id |
| Role/Permission | id, name, [modules+actions] |
| NumberSeries | id, doc_type, prefix, suffix, next_number |
| Setting | id, key, value |
| AuditLog | id, entity_type, entity_id, action, user_id, timestamp (immutable)【11†L124-L133】 |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/legal-entities | GET | — | List of legal entities |
| /api/v1/legal-entities | POST | {name, country, reg_no, ...} | Created entity (with id) |
| /api/v1/legal-entities/{id} | GET | — | Single entity details |
| /api/v1/legal-entities/{id} | PATCH | {field: value, ...} | Updated entity |
| /api/v1/legal-entities/{id} | DELETE | — | (Archived) |
| Similar endpoints for | ... |  |  |
| /api/v1/products, /uoms, /vendors, /customers, /roles, /permissions, /settings etc. | CRUD |  |  |
| /api/v1/import/{entity} | POST | CSV file | Import summary |
| /api/v1/audit-logs | GET | (filters: user, date, entity) | Paginated audit entries |

API design follows REST conventions (resourceful routes, plural nouns)【1†L128-L136】. All API calls require authentication and use JSON. We plan URL versioning (e.g. /api/v1) from the start【1†L101-L110】.

Acceptance Criteria & Test Scenarios

Valid creation: Admin creates a new Legal Entity with required fields; it appears in list and audit log.

Edit/Approval: A manager edits a Product; change goes to approval inbox; after approval, change is applied; audit log recorded.

Duplicate check: System prevents creating two products with same SKU code.

CSV Import: Import of UOMs CSV updates multiple records; errors logged if any.

Permission: A ‘Plant User’ cannot access settings pages.

Offline behavior: While offline, Master Data pages show cached data; forms disabled until online.

| Task/Feature | Dev Effort (person-days) | Priority |
| --- | --- | --- |
| Basic CRUD pages (all key masters) | 30 | MVP |
| Bulk import/export + templates | 10 | MVP |
| Approval workflows (maker-checker) | 10 | MVP |
| Role/permission matrix UI | 8 | MVP |
| Audit trail (immutable logging)【11†L124-L133】 | 5 | MVP |
| Settings pages (GST, email, etc.) | 7 | MVP |
| Data Quality dashboard | 5 | Phase2 |

(Effort and priority are estimates. MVP items are must-haves; Phase2 items can roll out after core launch.)

### 2. Procurement & Vendor Management

- Purpose & Flows: Supports full procure-to-pay (P2P) cycle. Key flows:

- Requisition & Approval: Users raise Purchase Requisitions (PR) for materials/services; approvers (budget owners) review.

- RFQ & Quotation: Approved PR triggers Request for Quotation (RFQ); vendors invited to quote; technical & commercial evaluations compare bids.

- Negotiation & Award: Evaluations lead to award decision; winning vendor is selected.

- Purchase Order: An approved award generates a Purchase Order (PO); vendor acknowledges or rejects.

- Delivery & Receipt: Vendor delivers (or ships); user logs Delivery Schedule; upon delivery, Goods Receipt Note (GRN) is created.

- Three-Way Match: Invoice matching involves verifying invoice vs PO vs GRN【3†L309-L317】. Only matched invoices are paid.

- Vendor Performance: Vendor scorecards and claims/disputes are tracked.

- Key Workflow Example: A requester creates PR-123. After approval, create RFQ-456. Vendor1 and Vendor2 submit quotes. After evaluation, Vendor1 is awarded Award-789 and PO-1011 is issued. Vendor acknowledges PO, then delivers goods; GRN-2022 is recorded. Invoice arrives; system flags discrepancies for three-way match【3†L309-L317】, then posts Debit Notes/payments.

- Security: Sensitive actions (release PO, create PR, approve PR) follow role-based authorisation. Audit trails on every transaction.

- MRP Integration: Planned Purchase Orders from MRP can be converted into PRs here (MRP handoff).

- Offline/PWA: Static data (vendor list, catalog) cached; forms and tasks limited offline.

| Pages & Components | Description |
| --- | --- |
| Purchase Requisitions (PRs) | PR list, create/edit form, approval inbox, status tracking. |
| Budget Management | Define budgets, track spend vs budget per project/BU. |
| RFQ Workspace | RFQ list, invite vendors to RFQ, send email invites, upload attachments. |
| Vendor Invitations & Quotations | Manage sent invitations; vendors submit quotes (via portal and staff entry). |
| Technical/Commercial Eval | Enter scores/remarks per quote; auto-calc weighted scores. |
| Award Recommendations | Recommend a vendor, prepare award document. |
| Purchase Orders | PO list, detail, create from approved award, amend, etc. |
| Vendor Acknowledgements | Vendors confirm/decline POs (via portal). |
| Delivery Schedules | Plan deliveries per PO (dates, qty). |
| Advance Ship Notices (ASN) | Vendor-submitted ETAs (mock data for demo). |
| GRN (Goods Receipt Note) | Record receipts (by qty/batch), link to PO and ASN. |
| Three-way Match | Workflow verifying Invoice vs PO vs GRN; flag exceptions【3†L309-L317】. |
| Invoices & Debit Notes | Record supplier invoices; raise debit notes for discrepancies. |
| Payment & Payable | View pending payables, approve payments. |
| Vendor Scorecards | Dashboards (quality, delivery, payment). |
| Supplier Claims & Disputes | Log claims (e.g. damaged goods) and their resolutions. |

| Data Entity | Key Fields |
| --- | --- |
| PurchaseRequisition | id, pr_number, requester_id, dept, date, status |
| Budget | id, cost_center, year, total_allocated, used_amount |
| RFQ | id, rfq_number, pr_id, created_by, status, due_date |
| RFQInvitation | id, rfq_id, vendor_id, invited_by, status |
| Quotation | id, rfq_id, vendor_id, submission_date, total_amount |
| Evaluation | id, quotation_id, technical_score, commercial_score |
| Award | id, rfq_id, vendor_id, award_date |
| PurchaseOrder | id, po_number, award_id, date, total_value, status |
| POItem | id, po_id, product_id, quantity, unit_price |
| ASN | id, po_id, vendor_id, ship_date, qty_announced |
| GoodsReceipt | id, grn_number, po_id, received_date, warehouse_id |
| Invoice | id, invoice_number, vendor_id, po_id, grn_id, amount, status |
| Payment | id, invoice_id, paid_date, amount |
| VendorScorecard | id, vendor_id, metric (delivery/quality/etc), score |
| DebitNote | id, po_id, invoice_id, reason, amount |
| SupplierClaim | id, po_id, description, status |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/purchase-requisitions | GET | — | List PRs (filter by status, user) |
| /api/v1/purchase-requisitions | POST | {pr data} | Created PR |
| /api/v1/purchase-requisitions/{id} | PATCH | {fields} | Updated PR |
| /api/v1/approvals/prs | GET | (for approvers) | PRs pending approval |
| /api/v1/rfqs | GET/POST/PATCH | CRUD for RFQs |  |
| /api/v1/rfqs/{id}/invite | POST | {vendor_ids[]} | Invitations sent |
| /api/v1/quotations | GET/POST | CRUD for quotes |  |
| /api/v1/evaluations | POST | {quotation_id, scores...} | Evaluation entered |
| /api/v1/awards | POST | {rfq_id, vendor_id} | Award created |
| /api/v1/purchase-orders | GET/POST/PATCH | Manage POs |  |
| /api/v1/purchase-orders/{id}/ack | POST | {accepted: true/false} | Vendor ack/nack for PO |
| /api/v1/delivery-schedules | CRUD | Manage delivery plans |  |
| /api/v1/asn | POST | Create dummy ASN entries |  |
| /api/v1/receipts | POST | Create GRN |  |
| /api/v1/three-way-match | GET | {po_id} | Returns mismatches (if any)【3†L309-L317】 |
| /api/v1/invoices | GET/POST | Supplier invoices |  |
| /api/v1/payments | GET/POST | Payments |  |
| /api/v1/vendor-scorecards | GET | Vendor performance data |  |
| ... similar endpoints for claims, debit-notes |  |  |  |

Acceptance Criteria & Tests

PR Workflow: A user submits a PR; manager sees it in Approval Inbox and can approve.

RFQ Process: Creating an RFQ sends invites (simulated emails); vendors’ quotes are linked to RFQ.

Evaluation: Entering scores updates the comparative dashboard correctly.

Award & PO: After awarding, a PO is generated; vendor’s acknowledgment toggles PO status.

ASN & GRN: Logging an ASN and then a GRN matches the quantity and updates PO balance.

Three-Way Match: An invoice with mismatched amount triggers exception status【3†L309-L317】.

Payment: Only invoices passing three-way match can be marked “Paid”.

Vendor Scorecard: Metrics (delivery compliance, quality) update when GRN/Insp passes.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| PR & Approval UI & API | 10 | MVP |
| RFQ / Quotation workflows | 15 | MVP |
| Evaluation & Comparison | 10 | MVP |
| PO / ASN / GRN | 12 | MVP |
| 3-way matching logic | 8 | MVP |
| Vendor Acknowledgement (portal) | 5 | MVP |
| Invoice & Debit note handling | 8 | MVP |
| Vendor Scorecard dashboards | 5 | Phase2 |

### 3. Vendor Portal & Supplier Collaboration

- Purpose & Flows: A self-service portal for vendors to interact with the company. Key capabilities:

- RFQ & Quotation: Vendors see their pending RFQs, submit technical/commercial bids.

- PO Acknowledgement: Vendors view Purchase Orders and can Accept/Decline or request changes.

- ASN/Status Updates: Vendors can post ship notices (manual entry) and update estimated delivery dates.

- Profile & Documents: Maintain vendor profile, upload KYC documents or certificates.

- Claims Handling: Submit claims/dispute against POs or quality holds.

- Integration: The portal calls ERP APIs (REST endpoints, secured via OAuth2 or API tokens).

- Security: OAuth2/JWT tokens for vendor identity. Vendor can only see their own data.

| Pages & Components | Description |
| --- | --- |
| Vendor Dashboard | Summary of upcoming deliveries, pending RFQs, new tasks. |
| RFQ Invitations | List of open RFQs; ability to upload quotation file or fill form. |
| Purchase Orders | My POs list; view details; Accept/Reject with remarks. |
| Advance Ship Notices | Form to notify upcoming shipments (ASN creation). |
| Delivery Status | View shipment schedules, update ship dates. |
| Quality & Claims | List of NCRs, Raise claim form for defects or delays. |
| Profile & Documents | View/edit company details; upload GST/KYC documents. |
| Notifications | Alerts (email/app) for new RFQs, POs, queries. |

| Data Entity | Key Fields |
| --- | --- |
| VendorPortalUser | id, vendor_id, username, password_hash |
| RFQInvitationResponse | id, rfq_id, vendor_id, file_url, submitted_at |
| POAcknowledgement | id, po_id, vendor_id, acknowledged (yes/no), remarks |
| ASNNotification | id, po_id, vendor_id, etd, status |
| Claim | id, po_id, vendor_id, description, status |
| Notification | id, user_id, type, message, read_flag |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/vendor/rfqs | GET | auth token, vendor_id | RFQs for this vendor |
| /api/v1/vendor/quotations | POST | {rfq_id, quote_data} | Submitted quotation |
| /api/v1/vendor/purchase-orders | GET | vendor_id | POs for this vendor |
| /api/v1/vendor/purchase-orders/{id}/ack | POST | {accepted, remarks} | Acknowledgement recorded |
| /api/v1/vendor/asn | POST | {po_id, etd, items...} | ASN created |
| /api/v1/vendor/claims | POST | {po_id, issue, details} | Claim created |
| /api/v1/vendor/profile | GET/PATCH | {contact info, docs...} | Profile details updated |
| /api/v1/notifications | GET | user_id | Unread notifications |

Acceptance Criteria & Tests

RFQ Response: Vendor receives email, logs in, sees RFQ; submits a quote file; ERP receives it.

PO Ack: Vendor opens PO, clicks “Accept”; PO status flips to “Acknowledged”.

ASN: Vendor enters ASN, specifying items to ship; records an upcoming shipment.

Claims: Vendor raises claim for a delayed item; the claim appears in ERP claim queue.

Profile: Vendor updates address; change reflects in ERP vendor master.

Security: A vendor cannot view other vendors’ POs or RFQs.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Portal login & auth integration | 5 | MVP |
| RFQ response UI/API | 5 | MVP |
| PO acknowledgment UI/API | 4 | MVP |
| ASN entry & status page | 4 | MVP |
| Claims submission form | 4 | Phase2 |
| Profile management | 3 | MVP |
| Notification system | 3 | MVP |

### 4. Gate Entry, Inward & GRN Control Tower

- Purpose & Flows: Manages incoming shipments and receipts at plant/warehouse. Key flows:

- Gate Entry Passes: Security creates entry passes for incoming trucks/vehicles.

- Inward Inspection: Verify delivery against PO/ASN at gate; mark goods as Accepted/Hold/Rejected.

- GRN Linkage: Once accepted, generate GRN and update inventory.

- Flow Example: A truck arrives with PO-202. Security officer checks the gate pass, authorises entry. Warehouse clerk matches delivered items to PO/ASN, inspects, then creates GRN-MUM-2026-001 recording actual receipt.

- Offline: Gate entry can operate offline (e.g. on local tablet) and sync later.

- Integration: Gate pass and GRN entries connect with Procurement (for PO) and Inventory (stock moves).

| Pages & Components | Description |
| --- | --- |
| Gate Entry Pass | Create/release entry passes (vehicle info, vendor). |
| Truck Check-in | Log actual arrival, scan pass (QR code). |
| Inward Inspection | Link to PO/ASN, verify items, record acceptance or hold. |
| GRN Approval | Create GRN from accepted inward entries. |
| Hold & Rejection | Manage goods that fail inspection (reject or scrap). |
| Gate Report/Dashboard | Show trucks in/out, pending receipts. |

| Data Entity | Key Fields |
| --- | --- |
| EntryPass | id, pass_no, vendor_id, vehicle_no, status |
| InwardRecord | id, entry_pass_id, po_id, asn_id, date |
| InwardItem | id, inward_id, product_id, qty_received, status |
| GRN | id, grn_no, inward_id, warehouse_id |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/entry-passes | GET/POST | {pass data} | Create/ list passes |
| /api/v1/entry-passes/{id}/checkin | POST | {actual_date, note} | Truck check-in logged |
| /api/v1/inward-records | POST | {pass_id, po_id, items[]} | Inward inspection data |
| /api/v1/grn | POST | {inward_id, items[]} | GRN created |
| /api/v1/inward/holds | GET | (filter pending holds) | Goods on hold |

Acceptance Criteria & Tests

Gate Pass Creation: Security enters vehicle details; pass_id is issued.

Check-in: Upon arrival, pass is scanned; entry timestamp logged.

Inspection: Warehouse user records delivered qty vs PO; discrepancies flagged.

GRN Generation: After items accepted, GRN is created and stock levels updated.

Hold: If items fail quality, create a hold entry; blocked in inventory.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Gate pass CRUD & print/QR code | 5 | MVP |
| Check-in scanner form | 3 | MVP |
| Inward/Inspection entry screen | 6 | MVP |
| GRN generation API | 4 | MVP |
| Hold/rejection workflow | 4 | MVP |
| In-transit/hold dashboard | 3 | Phase2 |

### 5. Quality Management & Compliance

- Purpose & Flows: Ensures product and material quality across the supply chain. Key areas:

- Incoming Inspection: Manage sample-based inspection of receipts; results determine Accept/Hold/Reject.

- In-Process QC: Quality checkpoints on the shopfloor (tied to Job Cards).

- Final Inspection & Batch Release: Inspect finished batches before release; generate Certificate of Analysis (COA).

- Non-Conformance (NCR): Track defects or deviations; manage NCR creation, review, disposition (rework/scrap).

- CAPA (Corrective/Preventive): Root-cause analysis, action plans, effectiveness checks.

- Laboratory Samples: Manage lab sample testing (both incoming and in-process).

- Supplier Quality: Maintain supplier non-conformance history and claims.

- Document Control: Manage SOPs, change requests.

- Key Workflow: A GRN receipt of raw material triggers an Inspection Lot (IQC-2026-0184). Inspector logs test results. If pass, material goes to Available stock; if fail, moves to defect. A work-order operation has QC checkpoints; failures spawn NCRs. NCR-2026-0041 for “Seal peel strength below spec” triggers a rework order (or scrap) and a CAPA is logged.

- Regulatory: Generates audit logs of all QC actions; supports compliance (audit findings, management review).

| Pages & Components | Description |
| --- | --- |
| Inspection Lots (IQC) | Create/manage incoming inspection lots, sample plans. |
| Test Results Entry | Record lab/tester results per lot; pass/fail decisions. |
| Hold/Release | Move inventory to Quality Hold or release to stock. |
| In-process Checkpoints | Define quality checks on the production line. |
| Job Card QC Entry | Operators enter QC results during operations. |
| Final Inspection | Record batch acceptance; generate Release certificate (COA). |
| NCR Register | List NCRs; track status (open, closed, disposition). |
| Rework Orders | Create and track rework jobs from NCRs. |
| CAPA Management | Register CAPA items; root cause, actions, verify. |
| Sampling Plans | Define sampling frequency and tests for materials. |
| Supplier Claims | (Overlap with Procurement) track issues for inbound goods. |
| Calibration Schedule | Track equipment calibration due dates. |
| Internal Audits | Plan/audit findings register. |

| Data Entity | Key Fields |
| --- | --- |
| InspectionLot | id, lot_no, material_id, sample_qty, status |
| TestResult | id, lot_id, parameter_id, value, pass_fail |
| QCCheckpoint | id, operation_id, description, tolerance |
| BatchRelease | id, batch_id, inspector_id, release_date |
| NCR (NonConform) | id, ref_no, work_order_id/po_item, issue_desc, status |
| ReworkOrder | id, ncr_id, qty, scheduled_date, status |
| CAPA | id, ncr_id, action_plan, closure_date |
| SamplePlan | id, material_id, test_id, frequency |
| AuditFinding | id, audit_id, description, status |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/inspection-lots | GET/POST | {material_id, qty, tests...} | Create new IQC lot |
| /api/v1/inspection-lots/{id}/results | POST | {parameter_id, value...} | Save test results |
| /api/v1/inspection-lots/{id}/complete | POST | {status: pass/fail} | Lot completed, updates stock |
| /api/v1/ncrs | POST | {work_order_id, issue} | Create NCR |
| /api/v1/ncrs/{id}/actions | POST | {action, owner, due_date} | Add CAPA action |
| /api/v1/capa | GET/POST | Manage CAPA records |  |
| /api/v1/batch-releases | POST | {batch_id, status, notes} | Release batch |
| /api/v1/calibrations | GET/POST | Equipment schedule |  |

Acceptance Criteria & Tests

Incoming QC: Create inspection lot for GRN; enter test results; if all tests pass, inventory is updated to “Available” and batch is released; otherwise, go to Hold【3†L309-L317】.

In-Process QC: For a Job Card operation (e.g. Heat Sealing), operator enters QC measurements; detect out-of-spec and auto-generate an NCR.

Final Release: A batch passes final QC; system issues a COA and marks batch ready for sale.

NCR Workflow: Create NCR-2026-0041 with affected qty; send for review. On “Rework”, rework order is created.

CAPA: After NCR closure, enter CAPA details; system logs completion check.

Calibration: Equip. due for calibration cannot be used until marked calibrated.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Inspection lot & test entry | 8 | MVP |
| Hold/Release stock logic | 4 | MVP |
| Job-card QC integration | 6 | MVP |
| NCR register & actions | 5 | MVP |
| CAPA module | 5 | Phase2 |
| Sampling plan & lab results | 4 | Phase2 |
| Document Control (basic SOPs) | 3 | Phase2 |

### 6. Inventory & Warehouse Management

- Purpose & Flows: Controls stock throughout the system. Key areas:

- Stock Ledger: Immutable log of all stock movements (IN, OUT, transfers, adjustments).

- Stock Balances: Real-time view of available/blocked/hold/damaged stock by location and batch.

- Put-away & Bin Location: Suggest bins for received goods (based on storage rules); confirm put-away.

- Reservation & Picking: Users can reserve stock for production or sales orders; create pick lists and packing lists.

- Dispatch Staging: Consolidate picked shipments by route/vehicle; prepare gate pass for outbound.

- Transfers: Initiate inter-warehouse or inter-plant transfers; track in-transit stock.

- Cycle Counting: Plan physical counts, capture counted quantities, reconcile variances.

- Workflow Example: A GRN of 100 NOS enters Put-away Queue. The system suggests Bin A1. Warehouse clerk moves items to A1. Later, a production work order reserves 50 NOS; a Pick Wave is generated, and a Pick List is issued. Material Handler issues 50 NOS to production (WIP). At month-end, Cycle Count for bin A1 finds 5 NOS over report; adjustment is logged.

- Offline: Basic stock lookup and pick confirmations work offline; sync later.

| Pages & Components | Description |
| --- | --- |
| Stock Ledger | Complete log of every stock movement (immutable). |
| Stock Balance/Dashboard | View balances per item, by warehouse/bin/batch. |
| Storage Bins & Layout | Define warehouse zones/racks/bins and capacities. |
| Put-away Queue | List of items pending put-away; bin suggestions. |
| Bin Confirmation | Confirm items placed into bins. |
| Reservation Queue | Reserve stock for orders (by WO, SO). |
| Pick Waves & Pick Lists | Group pick tasks; generate pick lists/packing lists. |
| Dispatch Orders | Stage shipments, generate gate pass for outbound. |
| Stock Transfers | Create transfer orders (inter-plant/warehouse). |
| In-transit Stock | Track transfers en route. |
| Physical Count Planning | Schedule cycle count; count sheet entry. |
| Variance Adjustment | Approve and post variances after count. |

| Data Entity | Key Fields |
| --- | --- |
| StockItem | id, product_id, batch_id, warehouse_id, bin_id, qty |
| StockLedgerEntry | id, stock_item_id, change_qty, type (IN/OUT/ADJ), ref_no, timestamp【11†L124-L133】 |
| Warehouse/Zone/Bin | id, name, capacity |
| PutAwayTask | id, receipt_id, suggested_bin_id, confirmed_by |
| PickWave | id, created_at, status |
| PickList | id, wave_id, items (qty, bin, order_id) |
| TransferOrder | id, from_warehouse_id, to_warehouse_id, status |
| CountSession | id, warehouse_id, date, status |
| CountEntry | id, session_id, product_id, bin_id, counted_qty |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/stock/balance | GET | (filters: product, location) | Current balances |
| /api/v1/stock/ledger | GET | (filters, date range) | Ledger entries |
| /api/v1/putaway | GET/POST | Manage put-away tasks |  |
| /api/v1/bins | GET/POST/CRUD | Define warehouse structure |  |
| /api/v1/reservations | GET/POST | Create stock reservations |  |
| /api/v1/pick-waves | POST | Generate pick wave & lists |  |
| /api/v1/dispatch | GET/POST | Stage outbound orders |  |
| /api/v1/transfers | GET/POST | Inter-warehouse transfers |  |
| /api/v1/counts | GET/POST | Cycle count planning & entries |  |

Acceptance Criteria & Tests

Stock Update: A new GRN (100NOS) causes StockBalance to increase accordingly; a StockLedger entry is created.

Put-away: Items from GRN appear in PutAwayQueue; on bin assign, StockItem.bin_id is set.

Reservation: A Work Order reserves stock; balance shows Reserved, not available.

Picking: Creating PickWave for orders results in PickList with correct bin splits.

Dispatch: Completing a dispatch order reduces StockBalance; outbound gate pass issued.

Transfer: Transferring 10 NOS moves them to “In Transit”; upon receipt, inventory updates.

Cycle Count: Counted variance posts an adjustment in StockLedger.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Stock ledger & balance views | 6 | MVP |
| Bin storage management UI | 5 | MVP |
| Put-away logic & queue | 5 | MVP |
| Reservation & Pick lists | 7 | MVP |
| Dispatch staging & gate-out | 6 | MVP |
| Transfer orders & in-transit | 5 | MVP |
| Cycle count & adjustments | 5 | Phase2 |

### 7. BOM, Recipe & Costing

- Purpose & Flows: Supports formulation and bill-of-material management for products. Key functions:

- Product Structures: Define BOMs (multi-level) and alternate components. Support raw materials, sub-assemblies, packaging BOMs, and service BOMs.

- Recipes/Formulations: For formulated products (chemicals), manage ingredient lists, yields, and wastage. Version control of recipes.

- Change Control: Engineering Change Requests (ECRs) and Orders (ECOs) to approve new BOMs/recipes. Revision management and effective dating.

- Costing: Calculate standard and actual costs. Cost roll-ups combine material, labor, machine, overhead to get total batch cost. Simulate costs for new designs.

- MRP Links: Calculate material requirements for planning; reflect in MRP and inventory.

- Key Workflow: An R&D engineer creates Recipe REC-PCM500-R03 (for 500kg batch). Through Technical/QA review it is updated to R04. BOM-PCM500-R02 (packaging) is similarly created. A Cost Sheet CST-PCM500-2026-04 combines material costs (from Product master), labor rates, etc. Cost roll-up shows ₹X per batch and unit.

- Approval: Only after ECO approval does a recipe/BOM become “Released” and immutable.

- Version Comparison: The system can compare two recipe versions line-by-line (showing differences in quantities/costs).

| Pages & Components | Description |
| --- | --- |
| Finished Goods | List finished products (end goods). |
| Components/Materials | Raw material and packaging masters (from Master Data). |
| Recipe Library | Manage recipes/formulations; draft vs released versions. |
| Recipe Detail Editor | Add/edit ingredients and quantities; auto-calc costs. |
| BOM Register | Multi-level BOMs; view structure tree. |
| BOM Detail (Lines) | Edit component lines (qty, UOM, wastage). |
| Alternate Components | Define substitutes for components. |
| ECR/ECO Management | Track change requests and approvals for engineering. |
| Cost Sheets | Create cost sheet per product; include raw, labor, overhead. |
| Standard Cost | List current standard costs; compare with actual. |
| Cost Roll-up Simulation | Tool to simulate cost for a recipe or BOM. |
| Where-used Analysis | Show where a component is used across BOMs/Recipes. |

| Data Entity | Key Fields |
| --- | --- |
| Recipe | id, recipe_no, product_id, version, status (draft/rel) |
| RecipeLine | id, recipe_id, material_id, qty, wastage_pct |
| BOM | id, bom_no, product_id, version, status |
| BOMLine | id, bom_id, material_id, qty, scrap_pct |
| ECR (Change Request) | id, ref_no, description, status, raised_by |
| ECO (Change Order) | id, ecr_id, approved_by, approval_date |
| CostSheet | id, sheet_no, product_id, date, total_cost |
| CostDetail | id, costsheet_id, cost_type (material/labor/etc), amount |
| CostHistory | id, product_id, cost_type, amount, effective_date |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/recipes | GET/POST | Recipe and lines |  |
| /api/v1/recipes/{id}/compare | GET | Query two versions |  |
| /api/v1/boms | GET/POST | BOM and lines |  |
| /api/v1/change-requests | POST/GET | ECR/ECO workflow |  |
| /api/v1/cost-sheets | GET/POST | Create and view costs |  |
| /api/v1/cost-rollup | POST | Simulate cost (input recipe) |  |

Acceptance Criteria & Tests

Recipe Creation: Create Recipe R-001 for product; input ingredients; total cost auto-calculated from material unit costs.

ECO: Raise an ECR to change ingredient; after approval, new version REC-002 is created.

BOM Tree: Define BOM-001 for product including packaging; display nested structure correctly.

Alternate: Mark an alternate component; if primary is out of stock, suggestion appears.

Cost Roll-up: Adjust labor cost in cost sheet; total batch cost updates (unit cost = total/batch size).

Where-used: Query Magnesium Nitrate; see it in 3 Recipes and 2 BOMs.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Recipe/BOM CRUD + lines editor | 10 | MVP |
| Version control (duplicate/revise) | 6 | MVP |
| ECR/ECO approval workflow | 5 | Phase2 |
| Cost sheet and roll-up engine | 8 | MVP |
| Simulation tool (batch scale) | 4 | Phase2 |
| Where-used/Impact analysis | 4 | Phase2 |

### 8. Production Planning & MRP

- Purpose & Flows: Manages demand planning and material requirements.

- Demand Forecast: Input forecasts; create versions; compare vs actual sales.

- S&OP: Plan consensus on demand by business (via meetings).

- Master Production Schedule (MPS): Set top-level production by period/plant.

- MRP Run: Explode BOMs to compute net material requirements; generate Planned Orders (Purchase & Prod) or Transfer Orders.

- Exception Messages: Flag shortages, late orders, excess inventory.

- Capacity Planning: Rough-cut and finite planning to level workloads.

- Order Promising (ATP/CTP): Check stock and capacity for new sales orders.

- Workflow Example: Demand Planner enters forecast for Product X (2027-Q1). MPS is set to produce 10,000 units. Running MRP nets requirements: 9,800 units of Film (shortage) and 5,500kg of Magnesium Nitrate. Planned Purchase Orders and inter-plant transfers are proposed. Shortage Workbench lists material shortfalls. Planners create emergency PRs or expedite POs. Finite scheduling allocates production across lines; OEE issues are considered.

- MRP Details: Supports net-change or regen MRP. Pegs supply to demand for traceability.

| Pages & Components | Description |
| --- | --- |
| Demand Forecasts | Input forecast by product/period; versions, compare to actuals. |
| S&OP | S&OP cycle list, meeting decisions. |
| Production Schedules | MPS by week/month; scenarios. |
| MRP Run Console | Trigger MRP; view run summary. |
| Net Requirements | List short/long positions for each material. |
| Planned Orders | View Planned Production and Purchase Orders; firm or convert. |
| Shortage Workbench | Prioritise shortages (critical/medium); simulate actions. |
| Capacity Planning | Resource load chart (Rough-Cut). |
| Finite Scheduler | View Gantt of production orders; manual adjustments. |
| Order Promising | ATP check for sales orders (available-to-promise). |

| Data Entity | Key Fields |
| --- | --- |
| Forecast | id, product_id, period, qty, version |
| CustomerOrder | id, so_no, product_id, qty, due_date, status |
| MPS | id, product_id, period, qty |
| MRPRun | id, run_date, type (net-change/full) |
| Requirement | id, product_id, needed_date, qty, type (demand/supply) |
| PlannedOrder | id, type(prod/purch), product_id, qty, date_from, status |
| ExceptionMessage | id, mrp_run_id, category (shortage/late), detail |
| WorkCenterLoad | id, work_center_id, date, load_hours |
| ResourceSchedule | id, work_center_id, order_id, start, end |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/forecasts | GET/POST | Manage forecasts |  |
| /api/v1/customer-orders | GET/POST | Sales orders entry |  |
| /api/v1/mps | GET/POST | Master schedule |  |
| /api/v1/mrp/run | POST | {type, date} |  |
| /api/v1/mrp/net-requirements | GET | List material requirements |  |
| /api/v1/mrp/planned-orders | GET/POST | View/firm planned orders |  |
| /api/v1/mrp/exceptions | GET | MRP exception messages |  |
| /api/v1/capacity/load | GET | Current work-center loads |  |
| /api/v1/scheduling/finite | GET/POST | Scheduling changes |  |
| /api/v1/promising | GET | ATP check results |  |

Acceptance Criteria & Tests

MRP Run: Running net-change MRP after a forecast update creates planned orders for needed materials (e.g. Planned PO for 5500 KG Mg Nitrate).

Planned Order Conversion: Converting a Planned Production Order creates a Work Order and reserves materials.

Shortage Workbench: Identified critical shortage of 9800 units of Film is listed; generating an emergency PO increases on-hand.

Capacity: System shows Work Center Load at 118% for Mixing; Auto-Level algorithm reduces it by adding overtime shift (audit noted).

ATP: For Sales Order of 5000 NOS, ATP check fails due to hold stock; order is flagged “On Hold: Await QC Release”.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Forecast & MPS CRUD | 6 | MVP |
| MRP engine (explosion logic) | 15 | MVP |
| Planned Order management | 6 | MVP |
| Shortage Workbench UI | 5 | MVP |
| Capacity planning (RCCP) | 6 | Phase2 |
| Finite scheduling view | 6 | Phase2 |
| ATP/CTP check | 5 | Phase2 |

### 9. Work Order & Job Card Execution

- Purpose & Flows: Controls execution of manufacturing orders on the shopfloor.

- Work Order Creation: From production planning or manual entry. Includes routing of operations.

- Release & Readiness: Check materials, issue pick lists, create job cards.

- Operator Console: Mobile-friendly screens for operators: start/pause job, record output, record scrap/rework, log consumptions and downtimes.

- Quality Checks: In-process QC integrated (see Quality module).

- Job Card Completion: Each operation’s output and scrapped quantity is recorded.

- WIP Tracking: Real-time tracking of open quantities at each operation.

- Closure: On finish of last job card, complete the WO; move finished goods to FG inventory (holding bin).

- Performance & OEE: Track run times vs planned; collect runtime/downtime for OEE calculation【13†L179-L187】.

- Example Flow: WO-CHN-2026-0142 for 10,000 NOS is released. Material pick lists issued. Operator at “PCM Mixing” starts Job Card JC-142-01. They record 5000 NOS output, 0 scrap. Next, QC check fails for some, scrap logged. Continuing through operations, final good qty 7580 NOS, scrap 70 NOS. WO closed; WIP and scrap posted to inventory.

| Pages & Components | Description |
| --- | --- |
| Work Orders (WO) | List, create/edit, schedule, release control. |
| Batch Orders | Group WOs into batches for planning (if needed). |
| Production Calendar | Define plant working days, shifts. |
| Job Card List | List of active job cards per WO/operation. |
| Operator Console | Mobile UI: current WO, operation, timers, input output. |
| Machine Console | Maintenance dashboard (see next module). |
| Shift Handover | Transfer job card continuity between shifts. |
| Andon Board | Real-time dashboard: WIP status, machine status, delays. |
| OEE Dashboard | Display OEE (%) per line/work center【13†L179-L187】. |
| Consumption Entry | Log material usage (if actual differs from planned). |
| Downtime Log | Record equipment downtime events. |

| Data Entity | Key Fields |
| --- | --- |
| WorkOrder | id, wo_no, product_id, qty_planned, status, start_date |
| JobCard | id, wo_id, operation_id, operator_id, start_time, end_time, qty_output, qty_scrap |
| Operation | id, name, work_center_id, sequence |
| WorkCenter | id, name, machine_type, status |
| DowntimeEvent | id, work_center_id, start_time, end_time, reason |
| Consumption | id, jobcard_id, material_id, qty_issued, qty_consumed |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/work-orders | GET/POST | Create & list WOs |  |
| /api/v1/work-orders/{id}/release | POST | {confirmed_by} | Releases WO (checks mat) |
| /api/v1/job-cards | GET/POST | Create job card entries |  |
| /api/v1/job-cards/{id}/start | POST | {operator_id, timestamp} | Start operation |
| /api/v1/job-cards/{id}/stop | POST | {timestamp, qty_good, qty_scrap} | Stop operation |
| /api/v1/downtime | POST | Log downtime |  |
| /api/v1/oee | GET | Calculate/display OEE【13†L179-L187】 |  |

Acceptance Criteria & Tests

Release Checks: WO-001 cannot be released if raw material isn’t reserved.

Operator Start/Stop: Operator presses “Start” on JC-101; timer runs; on “Stop” enters 500 nos good, 10 nos scrap; WO WIP updates.

Shift Handover: A paused job card can be continued by next shift user.

OEE Calculation: For a 8h shift with 6h run, 2h downtime, expected OEE = (availability × performance × quality) computed.【13†L179-L187】

Downtime Log: Machine breakdown logged; flagged in Andon board.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| WO CRUD & release logic | 8 | MVP |
| Job card lifecycle (start/stop) | 8 | MVP |
| Operator console UI | 7 | MVP |
| WIP tracking | 4 | MVP |
| Downtime/OEE tracking | 5 | Phase2 |
| Shift handover form | 3 | Phase2 |

### 10. PCM Batch Production Lifecycle

- Purpose & Flows: Covers the specific batch manufacturing of PCM products (example product line). Integrates many modules:

- Recipe Execution: Scale recipes for actual batch sizes; track process parameters.

- Batch Label & Trace: Assign batch numbers to finished goods; track raw batches to finished batch (yield).

- Conditioning/Blast Freeze: Manage blast freezers for curing; monitor freezer occupancy/temps.

- Final QA: Quality checks (e.g. leakage, weight) on finished batch before release.

- Batch Release: Release each batch for sale (generating COA).

- Workflow: For WO-CHN-2026-0142, operator selects Recipe PCM-500-kg-R04. System scales ingredients to 10,000 units. Raw material batch IDs are captured. After mixing and filling, product goes to blast freezer (freezer usage logged). Once conditioned, final QC (JC-142-07 QC Ins.) is passed. Batch B-PCM-2607-142 is released.

| Pages & Components | Description |
| --- | --- |
| Recipe Batch Scale | Input target batch size; recalc ingredient qty. |
| Batch Order (connected to WO) | Show actual WO, associated recipe, allow scaling. |
| Freezer Dashboard | Visual occupancy of blast freezers; temperature logs. |
| Batch Release List | List batches pending release; final check form. |
| COA Generation | Generate certificate for each finished batch. |
| Batch Traceability | Trace input batches to output batch (where-used). |

| Data Entity | Key Fields |
| --- | --- |
| Batch | id, batch_no, wo_id, recipe_id, qty, status |
| Freezer | id, name, capacity, current_load |
| FreezerLog | id, freezer_id, batch_id, start_time, end_time |
| COA | id, batch_id, file_url, issue_date |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/recipes/{id}/scale | POST | {target_qty} | Scaled ingredients |
| /api/v1/batches | POST/GET | Create batch record |  |
| /api/v1/freezers | GET/POST | Manage freezer usage |  |
| /api/v1/coas | POST | {batch_id, data} | Generate COA |
| /api/v1/traceability | GET | {batch_id} | Source material trace |

Acceptance Criteria & Tests

Batch Creation: Completing WO creates Batch with unique number.

Recipe Scaling: Scaling PCM-500 to 10,000 sets factor 20; all line items update accordingly.

Freezer Use: Assign Batch B-001 to Freezer F1; load updates; log start/end times.

Final QC/Release: Inspector marks B-001 “Pass”; COA PDF generated and linked.

Trace: Batch lookup shows raw batch IDs and quantities used in B-PCM-2607-142.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Batch creation tied to WO | 4 | MVP |
| Recipe scaling utility | 3 | MVP |
| Freezer tracking interface | 5 | Phase2 |
| COA generation (PDF template) | 4 | MVP |
| Batch trace report | 3 | MVP |

### 11. Machine Monitoring & Blast Freezer

- Purpose & Flows: Specialized module for equipment usage and environment monitoring.

- Machine Assignment: Track which WO is running on which machine; availability.

- Machine Utilization: Record run/downtime for equipment; feed into OEE (see Work Order module).

- Blast Freezer Control: Monitor freezer temperature/humidity via IoT (simulated); alerts for threshold breach.

- Dashboard: Visual panels for each machine (status: Running, Idle, Maintenance) and freezer stats.

- Integration: Connects to Work Order for job assignments. Optionally integrates with equipment IoT (simulated data).

| Pages & Components | Description |
| --- | --- |
| Machine Directory | List machines, categories (mixers, fillers). |
| Operator Assignment | Assign operators to machines/WO. |
| Machine Console/Dashboard | Show machine status, current job. |
| Downtime Logging | (Overlap with WO) record maintenance. |
| Freezer Monitor | Real-time chart of freezer temp. |
| Alerts/Notifications | Trigger if freezer temp out-of-range. |

| Data Entity | Key Fields |
| --- | --- |
| Machine | id, name, type, status |
| MachineEvent | id, machine_id, start_time, end_time, type (run/stop/downtime) |
| Freezer | id, name, location, threshold_temp |
| FreezerReading | id, freezer_id, timestamp, temperature |

| API Endpoint | Method | Request Body | Response |
| --- | --- | --- | --- |
| /api/v1/machines | GET/POST | CRUD machines |  |
| /api/v1/machines/{id}/status | GET | — | Current status |
| /api/v1/machines/events | POST | Log run/downtime |  |
| /api/v1/freezers/readings | GET/POST | Temperature logs |  |
| /api/v1/alerts | POST | Create alert |  |

Acceptance Criteria & Tests

Machine Run: When JobCard starts on Mixer M1, machine status goes to “Running”; on finish, log runtime.

OEE Input: Machine downtime event automatically created if status changes to “Down” (affects OEE).

Freezer Alerts: Freezer FZ1 reports temp 10°C> threshold (8°C); system shows alert on dashboard.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Machine catalog & assignments | 4 | MVP |
| Dashboard indicators (mock) | 4 | Phase2 |
| Freezer data ingest (simulated) | 3 | MVP |
| Alert notification logic | 3 | Phase2 |

### 12. Wastage, Scrap, Rework & CAPA

- Purpose & Flows: Manages non-quality production events and follow-up.

- Scrap Management: Record scrap reasons (material/downtime). Adjust inventory and cost accordingly.

- Rework Orders: Create job orders for rework from NCR/CAPA actions (overlaps QC/Production).

- Yield/Loss Analysis: Track planned vs actual yield; report scrap %, wastage in production.

- CAPA (see Quality): Link NCRs to CAPA items.

- Workflow: A batch with 5% excess scrap triggers investigation. Scrap reason codes are categorized (e.g. “Seal failure”). Rework production is scheduled (separate WO for rework items). CAPA might be triggered if scrap exceeds threshold.

| Pages & Components | Description |
| --- | --- |
| Scrap Register | Log scrap by WO/item with reason codes. |
| Rework Orders | List and create rework jobs from scrap. |
| Yield Analysis | Dashboard: scrap %, variance, trends. |
| Permit to Work (Deviation) | For emergency changes on shopfloor. |
| CAPA Integration | (see Quality) |

Acceptance Criteria & Tests

Scrap Entry: At WO, operator logs 50 units as scrap with reason “Label misprint”; inventory scrap location increases.

Yield Report: Shows WO-0142 had 0.7% scrap vs 0% planned.

Rework Order: Create WO-2001 to rework 42 scrapped items; WO appears in queue.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Scrap logging UI | 4 | MVP |
| Scrap adjustment in inventory | 3 | MVP |
| Yield analysis dashboard | 4 | Phase2 |
| Rework order CRUD | 3 | Phase2 |

### 13. Finished Goods & Batch Traceability

- Purpose & Flows: Manages FG inventory and ensures traceability from raw materials to customer delivery.

- FG Inventory: After batch release, finished goods are stocked with batch IDs. Support packaging BOMs and multi-packaging (shrink, cartons).

- Batch Traceability: From any batch (raw or finished), trace upstream or downstream usage (E.g. recall: find all FG batches containing a faulty raw batch).

- Expiry/Retention: Track shelf-life and retention samples.

- Regulatory Docs: Maintain COA repository (See Quality).

- Workflow: Batch B-001 of product X is released and moved to FG A1. A recall flag on raw material RM-2020 triggers system to list all FG batches containing RM-2020 (via material trace).

| Pages & Components | Description |
| --- | --- |
| FG Inventory | Stock list of finished goods (by batch). |
| Traceability Search | Input batch/lot; get all upstream/downstream batches. |
| Packaging Lists | Manage packaging (cases, pallets). |
| Retention Samples | Track retention sample labs for each FG batch. |
| Expiry Dashboard | Alerts for expiring batches. |

Acceptance Criteria & Tests

Trace: Enter raw batch B-raw-01; system lists FG batch B-FG-007, B-FG-008 that used it.

FG Receipt: On WO completion, FG batch appears in stock ledger.

Recall Drill-down: Mark raw batch, system flags shipments of affected FG.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| FG stock list | 4 | MVP |
| Traceability query tool | 5 | MVP |
| Retention sample record | 3 | Phase2 |
| Expiry alerts | 3 | Phase2 |

### 14. Sales Order & Customer Management

- Purpose & Flows: Covers order-to-cash.

- Sales Orders: Enter customer orders (from ERP or external ERP importer), check credit, QA holds.

- Allocation: Reserve inventory for orders; allow partial allocation/substitution if needed.

- Customer Master: Details, credit limits, terms.

- Order Blocks: Credit hold (exceed limit) or QA hold if product quality on hold.

- Workflow: Sales rep creates SO-2026-0088 for 5000 units for customer ColdEx. System checks available inventory (0 available, 7580 on QA hold) and blocks order. Planners schedule production to meet order.

| Pages & Components | Description |
| --- | --- |
| Sales Orders | List, create orders; attach PO if any. |
| Customer Orders | View orders by customer. |
| Credit Check/Holds | Block orders exceeding limits. |
| Allocation Workbench | Check ATP; allocate stock to orders. |
| Delivery Blocks | Log reasons for order hold (material, QA). |
| Order Amendments | Edit quantities/dates if approved. |

Acceptance Criteria & Tests

Block on Hold: Creating SO-0088 shows error “QA Hold on stock”.

Allocate Stock: For available stock items, system reserves stock.

Credit Limit: Customer over limit triggers hold and credit workflow.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Sales order CRUD & checks | 6 | MVP |
| Allocation UI | 4 | Phase2 |
| Customer credit limits | 4 | MVP |
| Order amendments & holds | 3 | MVP |

### 15. Dispatch, Logistics, POD & Freight

- Purpose & Flows: Manages outbound delivery and transport.

- Delivery Planning: Group SOs into dispatches, plan routes/trucks.

- Pick/Pack: Generate picking lists, pack shipments (assign cartons).

- Dispatch Docs: Create Gate Pass, consignment notes, E-way Bill placeholders, LR register.

- Shipment Tracking: Track shipments/trips; drivers, vehicles; manually update GPS status or events.

- POD & Closure: Record Proof of Delivery, customer sign-off; close shipments.

- Reverse Logistics: Handle returns and replacements.

- Freight Finance: Capture freight bills, audit vs contract, settle with carriers.

- Workflow: Dispatch manager plans Truck-1 for Gurugram route. Picker scans items per pick list; prints packing list. Logistic team creates E-way Bill (placeholder data), issues Gate Pass. Truck departs; driver or user logs events (Loading complete, In transit, Delivered). Upon delivery, POD scan is uploaded. Discrepancies (missing items) generate a customer claim. Freight bill arrives; discrepancies (e.g. demurrage) cause audit exceptions.

| Pages & Components | Description |
| --- | --- |
| Delivery Plans | Create/modify delivery routes, priority. |
| Pick Lists/Packing Lists | Generate lists per dispatch order. |
| Dispatch Orders | Consolidated shipments (by truck/route). |
| Gate Pass (Outbound) | Issue gate passes for loading trucks. |
| Trip & Shipment Tracking | Trip plan, real-time status (via manual update). |
| Vehicle/Driver Records | Master data for trucks and drivers. |
| E-way Bill / LR Register | Record placeholder E-way Bill and LR numbers. |
| POD Upload & Verification | Upload scanned POD; match against shipment. |
| Short Delivery Claims | Log any shortages/damages on delivery. |
| Customer Returns | Manage reverse pickups and replacements. |
| Freight Bills & Claims | Enter freight invoices; audit vs contract. |

Acceptance Criteria & Tests

Dispatch: SO-0088 (5000 NOS) assigned to Truck-101; pick list shows 5000 total in 100 cartons.

Loading: Gate Pass GP-001 created; security logs truck out.

Shipment: Shipment SHP-0037 shows status “In Transit”; final update “Delivered”.

POD: Upload of POD PDF links to SHP-0037; shipment marked closed.

Freight Audit: Freight bill FB-2026-0072 (₹28,768) mismatches contract rate; flagged for review.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| Dispatch planning UI | 6 | MVP |
| Pick/Pack list generation | 5 | MVP |
| Gate pass for outbound | 3 | MVP |
| Shipment tracking (manual) | 4 | MVP |
| POD management | 4 | MVP |
| Freight bill audit | 5 | Phase2 |
| Reverse logistics flow | 4 | Phase3 |

### 16. Finance, Payables, Costing & Settlements

- Purpose & Flows: Handles financial transactions and cost accounting.

- Payables: Integrates with Three-Way Match (Procurement). Post supplier invoices after matching. Track payments and vendor aging.

- Cost Accounting: Roll-up actual production costs (material, labor, overhead) to compute product COGS. Variance analysis (std vs actual costs).

- Payments & AP: Process AP approvals, record payments, manage debit/credit notes.

- Freight Payables: Process freight bills, apply deductions, settle carriers.

- Financial Reporting (Basic): Summary of payables, spend vs budget, profit by product (in combo with Finance/BI later).

- Security: Only Finance users can approve payments.

- Integration: Pulls in inventory valuation (FIFO/Standard), uses audit trails for compliance.

| Pages & Components | Description |
| --- | --- |
| Invoice Register | List all supplier invoices, status. |
| Payment Vouchers | Create payment proposals; track cleared vs uncleared. |
| Debit/Credit Notes | Manage adjustments vs POs. |
| Cost Roll-up Records | View calculated batch costs (from Costing module). |
| Variance Reports | Show differences (actual vs standard cost). |
| Freight Bill Audit | (Overlap Logistics) list unmatched amounts. |
| AP Aging Report | Vendor aging by days. |

Acceptance Criteria & Tests

Invoice Posting: An invoice for PO-101 is received; after 3-way match, invoice is posted to AP.

Payment: Finance user pays In-2026-005; bank account balance updated (simulation).

Cost Variance: Batch cost was ₹X; actual COGS entry shows variance and reasons.

Freight Settlement: After audit, freight payable updated to approved amount.

| Task/Feature | Dev Effort (pd) | Priority |
| --- | --- | --- |
| AP invoice entry & workflow | 6 | MVP |
| Payments & journal entries | 5 | MVP |
| Costing integration (basic) | 4 | Phase2 |
| Reporting (aging, budget) | 4 | Phase2 |

## Packaging Checklist

Before delivering the MVP ZIP, verify:

- [ ] All modules’ HTML/JS/CSS files included (per folder).

- [ ] Role-based login pages for all needed roles; default credentials set in a README.

- [ ] Seed data loaded (suggest 50–200 records per table) to demonstrate flows.

- [ ] Web App Manifest and Service Worker present for PWA offline mode.

- [ ] API documentation stub (OpenAPI or markdown) included for backend contract.

- [ ] docs/CODEX_LARAVEL_IMPLEMENTATION_PROMPT.md present for Laravel backend guidance.

- [ ] Screenshots or diagrams (if any) embedded for UI overview.

- [ ] Test report verifying JavaScript syntax, navigation links, and offline behavior.

- [ ] License/copyright if needed.

## Conclusion

This specification lays out a complete plan for delivering a comprehensive Tan90 ERP MVP. It balances scope (covering 16 modules) with phased priorities, focusing first on core master data and P2P workflows. The frontend will use REST APIs (designed per Laravel best practices【1†L128-L136】) and modern web technologies (PWA for offline use【9†L259-L268】【9†L277-L284】). Critical features like maker-checker approvals, audit trails (immutable logging【11†L124-L133】), and domain-specific logic (three-way match【3†L309-L317】, OEE【13†L179-L187】, CAPA workflows) are explicitly planned. Acceptance criteria ensure each module’s completeness. The delivered ZIP will allow a local demonstration of all interconnected modules, while the documented structure and API contracts will support future Laravel backend integration.

Sources: The architecture follows RESTful and Laravel conventions【1†L128-L136】【5†L119-L127】. PWA offline best practices ensure offline functionality【9†L259-L268】【9†L277-L284】. Three-way matching and audit concepts are based on industry standards【3†L309-L317】【11†L124-L133】. OEE definition is from manufacturing best practices【13†L179-L187】. All citations provided support these design choices.